Project Planning Phase

Agile Sprint Planning & Velocity Estimation

Agile Framework Definition & Story Point Sizing Reference

A Sprint fixed period or duration in which a team works to complete a set of tasks

An Epic is a big task or project that is too large to complete in one sprint. It is broken down into smaller tasks (stories) that can be completed over multiple sprints.

A Story is a small task . It is part of an Epic.

A Story Point is a number that represents how much effort a story takes to complete. (usually in form of Fibonacci series)

- Very Easy task

- Normal task

- Moderate task

- Difficult task

Storypoint -5 (1,2,3,5)

Sprint 1 Execution Plan

Epic 1: Intake & UI Logic (FR-1 & FR-2)

• Gathering Contextual Data (USN1): Automate the user context extraction (g_user) via client-side portal session initialization logic.

o Story Points: 2 (Normal)

• Configuring Service Portal Catalog (USN2): Design the base catalog form layout with native system parameters.

o Story Points: 1 (Very Easy)

Epic 2: Dynamic UI Policies

• Handling Conditional Visibility (USN3): Implement UI policies to toggle field visibility dynamically for room coordinates and hardware asset dropdown selections based on relocation conditions.

o Story Points: 3 (Moderate)

• Creating Field Layout Groups (USN4): Build workspace variable spacing formats for specialized connection options.

o Story Points: 3 (Moderate)

• Handling Inconsistency in UI Logic (USN5): Create data sanitization scripts to ensure mandatory values don't clash during view changes.

o Story Points: 3 (Moderate)

Total Story Point in Sprint 1= 2+1+3+3+3=12

Sprint 2 Execution Plan

Epic 3: Workflow Studio Automation (FR-3)

• Multi-Stage Approval Flow (USN6): Design real-time manager approval routing using backend cloud workflow orchestrations.

o Story Points: 2 (Normal)

• System Notification System (USN7): Configure automated emails and task board notifications for pending supervisor approvals.

o Story Points: 2 (Normal)

• State Transition Flow (USN8): Implement automated updates for status badges (Requested, Approved, Rejected).

o Story Points: 2 (Normal)

• Data Integration Security Gate (USN9): Set up backend validation checkpoints to isolate unapproved request lines.

o Story Points: 4 (Complex cross-tier logic task)

Epic 4: Ledger Persistence (FR-4)

• Developing Database Record Injection Layer (USN10): Construct automated server side verification scripts to write clean records to u_network_database.

o Story Points: 5 (Difficult)

Epic 5: Dashboard Reporting

• Developing Operations Dashboard (USN11): Build performance metrics tracking widgets for closed requests, network inventory updates, and overall processing speed.

o Story Points: 5 (Difficult).

Total story Point in Sprint 2= 2+2+2+4+5+5=20

Total Story Points

Sprint 1 = 12

Sprint 2 = 20

Velocity= Total Story Points Completed​/ Number of Sprints

Total story Points= 12+20=32

No of Sprints= 2

Velocity =32/2

16(Story Points per Sprint)

Your team’s velocity is 16 Story Points per Sprint.