Project Planning Phase

Project Planning Template (Product Backlog, Sprint Planning, Stories, Story points)

| Date | 19 September 2026 |
| --- | --- |
| Student ID | 23NU1A4429 |
| Project Name | Automated Network Request Management in ServiceNow |
| Maximum Marks | 5 Marks |

Product Backlog, Sprint Schedule, and Estimation (4 Marks)

Use the below template to create product backlog and sprint schedule

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Members |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | Catalog Item & Form Validation | USN-1 | As a requester, I want to submit network requests with dynamic IPv4 validation on the Service Portal. | 2 | High | Developer 1 |
| Sprint-1 | Approval Workflow Governance | USN-2 | As an approver, I want to receive email notifications with 1-click approval buttons for fast processing. | 1 | High | Developer 2 |
| Sprint-1 | Task Orchestration | USN-3 | As a network engineer, I want auto generated sc_task records pre- populated with target IP variables. | 2 | High | Developer 1 |
| Sprint-1 | CMDB & SLA Integration | USN-4 | As an admin, I want completed requests to auto-update target CMDB records and enforce 8h/24h SLAs. | 2 | High | Developer 2 |
| Sprint-2 | Executive Analytics | USN-5 | As a manager, I want Performance Analytics dashboards to track active request volume and MTTR trends. | 1 | Medium | Developer 1 |
| Sprint-2 | Automated Provisioning | USN-6 | As an admin, I want IntegrationHub REST/SSH spokes to auto-configure target switch interfaces. | 2 | Low | Developer 2 |

Project Tracker, Velocity & Burndown Chart: (4 Marks)

| Sprint | Total Story Points | Duration | Sprint Start Date | Sprint End Date (Planned) | Story Points Completed (as on Planned End Date) | Sprint Release Date (Actual) |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | 20 | 6 Days | 24 Aug 2026 | 29 Aug 2026 | 20 | 29 Aug 2026 |
| Sprint-2 | 20 | 6 Days | 31 Sep 2026 | 05 Sep 2026 | 20 | 05 Sep 2026 |
| Sprint-3 | 20 | 6 Days | 07 Nov 2022 | 12 Sep 2026 | 20 | 12 Sep 2026 |
| Sprint-4 | 20 | 6 Days | 14 Sep 2026 | 19 Sep 2026 | 20 | 19 Sep 2026 |

Velocity:

Imagine we have a 10-day sprint duration, and the velocity of the team is 20 (points per sprint). Let’s calculate the team’s average velocity (AV) per iteration unit (story points per day)

Burndown Chart:

A burn down chart is a graphical representation of work left to do versus time. It is often used in agile software development methodologies such as Scrum. However, burn down charts can be applied to any project containing measurable progress over time.